Sprint 1 Plan

* Product Name: Adult Friend Locator
* Team name: Adult Friend Locator
* Sprint Completion Date:
* Revision Date:

## Goals

* Bla

## User Stories

* [2] As an adult with friends, I want to be able to access this service through a nice adult-oriented framework.
  + [6 hours] Research and practice web2py and SQL [everyone]
  + [] Set-up server development environment;
  + [] Connect the server to GitHub,
* [5] As an adult with friends, I want to be able to create an account to connect with my adult friends, for convenient communication capabilities.
  + Set up database / connect to server
  + User login screen
  + Send login to server, receive acknowledgement
* [5] As an adult with friends, I want to be able to easily share my location with my friends.
  + Send location to server
  + Server routes location to friend
  + Share location button
  + Map ui with location pin
* [5] As an adult with friends, I want to be able to find individual users on the app so I can get their location and find them in the real world
  + Query server database for specific friend
  + Add to friends list on device
  + Friends list ui
* [5] As an adult with friends, I want to be able to quickly and easily see my adult friends location while on the move.
  + Persistent ‘connection’ to server that updates friend locations